JSI

Just Send It • Peer-to-Peer File Transfer

Project Proposal  •  v0.2

Contents

Overview	1

Problem	1

Solution	2

Technical Architecture	2

Transport Layer	2

Signaling	2

NAT Traversal	2

Infrastructure Cost	2

Client Targets	3

Security Model	3

Milestones	3

Stretch Goals	4

Technology Stack	4

Out of Scope	5

Summary	5

# Overview

JSI is an open-source, serverless-first file transfer tool. Two people share a QR code or short session token — a WebRTC data channel is established directly between their devices, and files transfer peer-to-peer. No accounts. No file size limits. No servers ever touch the file bytes.

The only infrastructure is a lightweight signaling server that brokers the WebRTC handshake and immediately forgets both parties. It runs entirely on Cloudflare's free tier.

# Problem

Sending a file to someone — especially a stranger, or someone on a different platform — is surprisingly painful today:

- Email has attachment size limits (typically 25MB)

- Cloud services require accounts on both ends

- AirDrop is Apple-only

- Most P2P tools require installing dedicated software

- Existing browser-based solutions depend on central relay servers that see your data

There is no universal, private, zero-friction option for file transfer between strangers.

# Solution

JSI solves this with a simple model:

- Sender opens JSI, gets a QR code and 6-character token

- Receiver scans the QR or types the token

- WebRTC establishes a direct encrypted channel

- Files transfer peer-to-peer — the server is done

The entire interaction takes under 10 seconds. No login. No app store. Works from any browser, any terminal, any mobile device.

# Technical Architecture

## Transport Layer

WebRTC data channels handle the actual file bytes. Traffic is encrypted end-to-end via DTLS — even the relay server cannot read it. WebRTC is natively supported in every modern browser and available in Go via the Pion library for native clients.

## Signaling

A Cloudflare Worker brokers the WebRTC handshake. It stores an SDP offer for up to 90 seconds (in Cloudflare KV), forwards the answer back to the sender, and relays ICE candidates. After the handshake it has no further role. The worker is stateless, globally distributed, and runs on Cloudflare's free tier.

## NAT Traversal

STUN servers (Cloudflare and Google, both free) reflect each client's public IP so they can attempt a direct connection. When hole-punching fails — roughly 10% of real-world connections — traffic falls back through Cloudflare's TURN relay. Cloudflare cannot decrypt relayed traffic. The TURN free tier covers 1TB per month.

## Infrastructure Cost

| Component | Provider | Cost |
| --- | --- | --- |
| Signaling server | Cloudflare Workers | Free (100k req/day) |
| Session storage | Cloudflare KV | Free (100k reads/day) |
| STUN | Cloudflare + Google | Free, unlimited |
| TURN relay fallback | Cloudflare Realtime | Free up to 1TB/month |
| PWA hosting | Cloudflare Pages | Free, unlimited bandwidth |
| File bytes | Peer-to-peer | Free — server never involved |

Total infrastructure cost: $0 until significant scale. Self-hosting is supported — the worker deploys with a single command.

# Client Targets

| Client | Technology | Status |
| --- | --- | --- |
| CLI | Go + Pion WebRTC | M1 target |
| TUI | Go + Bubble Tea | M2 target |
| PWA (browser + mobile) | Vanilla TypeScript | M5 target |
| Native mobile | React Native + WebRTC | Future |

All clients speak the same signaling protocol, so a CLI user can transfer directly to a browser user with no compatibility concerns.

# Security Model

- WebRTC DTLS encrypts all data channel traffic end-to-end

- The signaling server sees only: IP addresses, session tokens, and SDP blobs (which contain ICE candidates but no file content)

- TURN relay sees only encrypted UDP packets — cannot decrypt

- Session tokens are 6-character alphanumeric (~2.2 billion combinations), valid for 90 seconds — brute force is not practical

- No accounts, no persistent data, no logs of transfers

# Milestones

| Milestone | Deliverable | Definition of Done |
| --- | --- | --- |
| M1 — Signaling | Cloudflare Worker | Two clients exchange SDP via worker |
| M2 — Core Library | Go: signal + peer + transfer | Direct WebRTC transfer between two Go processes |
| M3 — CLI | jsi send / jsi receive | File transfers across the internet via terminal |
| M4 — Serverless Contact | Contact and connection without a TURN server | SDP and ICE candidates are transferred over one or more QR codes instead. Falling back to CF only when needed |
| M5 — TUI | JSI-tui binary | Full interactive send/receive flow |
| M6 — Polish | Docs + README + demo | Self-hostable, documented, demo GIF |

# Stretch Goals

|  | Deliverable | Definition of Done |
| --- | --- | --- |
| S1 — Signaling | Yggdrasil Network Connection | Two clients connect to and exchange SDP via the Yggdrasil protocol (decentralized, IPv6 network) |
| S2 — Core Library | QoL: File Integrity & Identity Check | Check file integrity though hashes & check identity through exchanging of SSH or GPG keys |
| S3 — Adv. Transfer | Further Yggdrasil Integration | If detected, protocols like QUIC are used for faster, encrypted transfers |
| S4 — PWA | PWA | Browser based application with QR code scanning easily accessible |

# Technology Stack

| Concern | Choice | Rationale |
| --- | --- | --- |
| Native transport | Pion (Go WebRTC) | Single static binary, cross-compile, same protocol as browsers |
| Signaling server | Hono on CF Workers | Tiny, globally distributed, free tier |
| TUI framework | Bubble Tea | Best-in-class Go TUI library |
| PWA | Vanilla TypeScript | No framework overhead, no build complexity |
| TURN | Cloudflare Realtime | Managed, free tier, cannot read encrypted traffic |
| Signaling | Yggdrasil Network | If possible on device, transfer and other quality of life improvements become possible |
| Yggdrasil transfer | QUIC (or similar) | Encrypted, parallel transfers |

# Out of Scope

- Async transfers (recipient offline) — future work

- Persistent identity / contact lists — future work

- Group transfers (more than 2 parties) — future work

- Chat or non-file functionality

# Summary

JSI is a focused, auditable tool that does one thing well: transfers files between two people, privately and directly, with no ceremony. The architecture is intentionally minimal — a handful of free-tier cloud services broker introductions, and the actual data flows peer-to-peer. The entire backend is a ~200-line Cloudflare Worker anyone can self-host in under five minutes.

The project is open source from day one. The protocol is documented. The infrastructure dependency is near zero.